Arrivals

Cale: 17.30

Andrew: 17.30

Xander: 17.30

Scott: 17.30

Jake: 17.30

Kyle: 17.30

Map View has been reintegrated into scope

* Changed due to finding new support for the Map API (Leaflet.js)

Cookies are now GDPR compliant, users are notified of the site storing cookies.

Admin backend permission elevation achieved for email integration

Gitlab still needs some clean up before submission.

* Separate branches for documentation and implementation
* Clean up redundant branches

Prod system deployed, issues troubleshooting done.

* API testing for the backend has been done

Documentation still ongoing

* Developer manual
  + Database Scheme exported and diagrams drawn up.

Presentation requires some details from the other deliverables, currently ongoing.

Actions

Merge Branches, gitlab cleanup – Xander

Documentation - Kyle

* Developer Manual
  + General - Kyle
    - Requirements Table
      * Progress of each requirement
      * Show requirement updates
    - Formatting
    - Motivation and Introductions
    - Design Methodologies
      * Design Techniques
      * Backend/Frontend separation and communication
        + Technologies
      * Architecture
      * Scrum techniques, work organisation
  + Backend – Andrew
  + Frontend – Scott
  + Deployment – Cale
  + Database Management - Xander
* Test Report
  + Automated Testing – Cale
  + Manual Use-Case Testing – Xander
  + User Evaluation – Scott
* User Manual – Jake

Presentation – Andrew

All actions have been closed as the project has been completed